| Phase | Description |
| --- | --- |
| 1 Planning & Reqts Analysis | Refine Requirements, collect standards, scripts and print out forms for PSP logs. Prepare user acceptance tests. |
| 2 High-level design, Estimation | Use the PROBE method to estimate size, effort, task schedule, and cost. Prepare cycle plan (PSP3) |
| 3 Detailed Design | Produce a written specification using whatever methods are appropriate for the risk accepted. Develop Unit Tests. |
| 4 Design Review | Use checklists to validate the design. Record and fix any design defects found. Estimate possible reuse to be obtained. |
| 5 Code | Implement the design using design templates where appropriate. Record and fix any design defects found. |
| 6 Code Review | Print out and check the code using Code Review checklists before compiling the first time. Record and fix defects found. |
| 7 Compile & Link | In integrated environments, compiling may be included in coding for syntax checking. Fix Defects as found. |
| 8 Unit and System Test | Perform the tests defined above and log the results, fixing defects as found. Save test scripts where applicable. |
| 9 Document, Package, PM | Measure LOC size, complete PSP logs, analyse using spreadsheet, prepare project reports, user & system documentation, install disks. |
| 10 Support and Improve | Log issues as they arise and schedule updates / fixes. Review PIPs and refine the process. |

| Defect Types | Interpretation. Assign the cause of the defect and responsibility for its prevention. |
| --- | --- |
| 10 Documentation | Design errors, Correcting Comments and messages to correspond to actual behaviour |
| 20 Syntax | Spelling, punctuation, instruction formats, Begin/End matching |
| 30 Build, Package | Change management, library, version control |
| 40 Assignment | Variable or Field Declaration, scoping, initialisation, close/release, size limits, type mismatch, field aliasing |
| 50 Internal Interface | Procedure/Function/Method Parameters call/receive order & type, By Ref./By Value, I/O errors |
| 60 Checking | Error messages, assertions, preconditions, postconditions, validations |
| 70 Data & User I/F | Input or Output Data formats, Prompts, Dialogues, Screens, report layouts |
| 80 Functional Logic | Logic, pointers, loops, recursion, computation, algorithms, off-by-one errors |
| 90 System | Hardware and O/S Configuration, timing, memory, storage |
| 100 Environment | Design, compiler, linker, test or other support system problems, IDE crashes. |